MARKET EFFICIENCY DETECTOR

Product Requirements Document

Version 3.0 — Business-Ready Revision — September 2026

| POSITIONING | An event-driven market intelligence platform that measures Price Adjustment Latency (PAL) and converts it into a validated, cost-aware statistical arbitrage signal — built on a dual-plane architecture (Kafka for the live path, Airflow + Databricks for the research path) with LangGraph agent orchestration and institutional-grade backtest discipline. |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Project name | Market Efficiency Detector (MED) |
| PRD version | 3.0 — Business-Ready Revision (supersedes v2.0, March 2026) |
| Date | September 2026 |
| Core metric | Price Adjustment Latency (PAL) = T_efficient − T_event |
| Core product | PAL-derived event-driven statistical arbitrage signal, validated by a cost-aware backtest |
| Primary audience | Singapore fintech / quant-adjacent data engineering hiring · NUS MTech AIS, NTU MSAI, SMU MITB admissions |
| Secondary audience | Technical readers evaluating the system as a research artefact (arXiv / Medium) |
| Version ladder | v1 Solo Analyst · v2 Dual-Agent Live System · v2.5 Signal Layer [NEW] · v3 Production Swarm |
| Target completion | v1: Jun 2026 (complete) · v2: Oct 2026 · v2.5: Jan 2027 · v3: Apr 2027 |
| Estimated hours | v1: 100–140 · v2: +100 · v2.5: +90 [NEW] · v3: +130 |
| Run cost | v1: ₹0 · v2: ~₹500/mo · v2.5: ~₹2,500–3,500/mo · v3: ~₹4,000/mo |
| Regulatory stance | Research signal only. Paper-traded. Not investment advice, not an execution system. |

| v3.0 NOTE | This revision does one thing: it upgrades MED from a measurement project into a product with a testable commercial claim. v2.0 ended at "here is the PAL number." v3.0 ends at "here is the signal, here is what it earns after costs, and here are the conditions under which we declare it has no alpha." Sections marked [NEW] did not exist in v2.0; sections marked [REVISED] have changed materially. |
| --- | --- |

# 1. Executive Summary

## 1.1 What changed and why

v2.0 defined PAL as a descriptive metric: how long the market takes to absorb an information event. That is a legitimate research contribution, but it has a weakness that any quant reviewer or fintech hiring manager will find in the first five minutes — a metric with no economic test attached cannot be distinguished from noise. "Mid-caps took 3x longer than large-caps" is interesting; "and here is what that delay is worth, net of costs" is defensible.

v3.0 therefore adds a signal layer (v2.5) between the existing v2 live system and the v3 production swarm. The signal layer turns each detected latency event into an explicit trade hypothesis with entry, exit, sizing and holding period, then subjects it to a cost-aware, point-in-time backtest with pre-registered kill criteria.

## 1.2 The scope change is logic, not infrastructure [REVISED]

The critical planning finding of this revision: the pivot to a tradeable signal requires no change to the core stack. Every component specified in v2.0 is retained and most become better justified.

| Component | Status under v3.0 | Note |
| --- | --- | --- |
| yfinance / NewsAPI / VADER | Retained | Event detection and T_event logic are unchanged |
| Kafka / Redpanda | Retained, now load-bearing | A tradeable signal needs low latency to reach the window before it closes |
| LangGraph (Statistician + Contextualist) | Retained, extended | Agents now emit a signal decision, not a terminal PAL score |
| Snowflake | Retained | Adds signal, fill and PnL tables |
| Databricks | Retained, better justified | Multi-year backtest sweeps are a far stronger Databricks use case than metric computation |
| Airflow | ADDED [NEW] | Orchestrates the offline research plane; was absent from v2.0 |
| Backtesting engine (vectorbt) | ADDED [NEW] | The main new build. Was a single v3 line item in v2.0; now a first-class subsystem |
| Point-in-time data vendor | ADDED [NEW] | The only material new recurring cost (~₹2,000–2,800/mo) |

## 1.3 Cost delta

Incremental cost of the pivot is approximately 90 engineering hours plus ₹2,000–2,800/month for point-in-time market data. There is no rebuild, no new cloud platform, and no new orchestration paradigm — only a new subsystem (backtest + cost model) hung off existing infrastructure.

## 1.4 The commercial claim in one paragraph

| CLAIM | For a defined universe of NSE and SGX equities, a subset of information events produce a price adjustment path that is slow enough and directional enough to be exploitable. MED detects those events in under 60 seconds, classifies the expected latency regime before resolution, and emits a signal with a defined holding period. The economic value of that signal is measured net of commissions, spread, slippage and impact, and is reported with a deflated Sharpe ratio to account for the number of strategy variants tested. |
| --- | --- |

# 2. Product Definition [REVISED]

## 2.1 Problem statement

Information reaches markets faster than prices adjust to it. The gap is structural — it comes from liquidity constraints, attention constraints and order-routing frictions — and it is measurable. Existing retail and semi-professional tooling either reports the news (no latency awareness) or reports the price (no event awareness). Nothing in the accessible tier connects "this specific event, at this specific timestamp, on this specific liquidity tier" to "this is how long the adjustment usually takes, and this is what that has historically been worth."

## 2.2 From metric to signal

| Dimension | v2.0 — Metric product | v3.0 — Signal product |
| --- | --- | --- |
| Output | PAL in seconds + class (FAST / NORMAL / SLOW / INCONCLUSIVE) | Directional signal with entry, exit, confidence and expected holding period |
| Success test | Statistical significance of PAL differences across tiers | Risk-adjusted return after costs, plus the PAL research finding |
| Failure mode | Finding is uninteresting | Finding is uninteresting OR signal has no economic value — both are reported |
| Time sensitivity | None — retrospective | High — the signal is only valuable inside the adjustment window |
| Audience proof | "I can measure something" | "I can measure something and I know whether it is worth anything" |

## 2.3 Signal specification [NEW]

This is the central new artefact of v3.0. Every field below must be fixed before any backtest is run; changing them afterwards and re-running is the definition of overfitting.

| Parameter | Specification |
| --- | --- |
| Universe | Nifty 50 + Nifty Midcap 100 (NSE); STI constituents (SGX). Small-caps excluded from the tradeable universe — retained for research only, because the v1 INCONCLUSIVE rate makes them untradeable. |
| Trigger | Contextualist emits news_weight = HIGH AND event_type ∈ {EARNINGS, MACRO, M&A} AND Statistician emits ¦z¦ > 2.0 within 300s of T_event. |
| Direction | Sign of sentiment_score, subject to agreement with the sign of the initial price move. Disagreement suppresses the signal (no trade). |
| Entry | Next available bar open after signal emission, plus a mandatory 1-bar decision lag. Never the signal bar itself. |
| Exit (primary) | At T_efficient, as determined by the tier-specific stability rule in §1.3 of v2.0. |
| Exit (cap) | At the tier observation cap (90 / 120 / 180 min) if T_efficient is not reached — the INCONCLUSIVE path is a forced exit, not a dropped trade. |
| Exit (stop) | Adverse move of 1.5 × pre-event rolling sigma from entry. |
| Position sizing | Volatility-targeted: notional ∝ 1 / pre-event rolling sigma, capped at 10% of notional per name. |
| Holding period | Intraday only. No overnight positions in v2.5 — gap risk would dominate the measured effect. |
| Capacity assumption | Max 2% of the name's trailing 20-day median volume in the holding window. Signals exceeding this are logged as capacity-constrained and excluded from headline results. |

## 2.4 Explicitly out of scope

- Order execution, broker integration or any form of live capital deployment. MED emits signals; it does not trade.

- Investment advice to third parties. No signal output is distributed to anyone as a recommendation.

- Sub-second / true HFT latency. The signal operates on a minutes-scale window; competing on microseconds is out of reach and out of scope.

- Options, futures, or any derivative overlay. Cash equities only.

- Small-cap tradeable coverage. Research coverage only.

| GUARDRAIL | The distinction between "research signal, paper traded" and "investment product" is not cosmetic. It determines whether this project is a portfolio asset or a regulatory question. Every public artefact — README, Streamlit demo, blog post, preprint — carries an explicit non-advice statement. See §10. |
| --- | --- |

# 3. Success Metrics [NEW]

## 3.1 Signal performance KPIs

These are the numbers a quant reader will ask for. Reporting them honestly — including when they are bad — is worth more than reporting a flattering subset.

| Metric | Definition | Target | Floor |
| --- | --- | --- | --- |
| Net Sharpe | Annualised Sharpe after all modelled costs | > 1.0 | > 0.5 |
| Deflated Sharpe | Sharpe adjusted for number of variants tested | > 0.8 | > 0.3 |
| Hit rate | Share of signals with positive net PnL | > 55% | > 50% |
| Profit factor | Gross profit / gross loss | > 1.3 | > 1.05 |
| Max drawdown | Peak-to-trough on the signal equity curve | < 15% | < 25% |
| Cost drag | Share of gross PnL consumed by modelled costs | < 40% | < 70% |
| Signal count | Tradeable signals per month across universe | > 25 | > 10 |
| Decay half-life | Window after which edge falls to 50% | Reported | Reported |

## 3.2 System / engineering KPIs

| Metric | Target |
| --- | --- |
| Event-to-signal latency (p95) | < 45 seconds from news ingestion to signal published on Kafka |
| Pipeline freshness | Feature tables no more than 15 minutes stale during market hours |
| Airflow DAG success rate | > 98% over trailing 30 days |
| Backtest reproducibility | Identical results from identical seed + data snapshot, byte-for-byte |
| LLM cost per 1,000 events | < ₹120 |
| Agent failure rate | < 2% of events fall through to Error Logger |

## 3.3 Career / academic KPIs

| Metric | Target |
| --- | --- |
| Published research artefacts | 3 (Medium ×2, arXiv preprint ×1) |
| Public demo uptime | Streamlit app reachable, > 95% of sampled checks |
| Recruiter-legible architecture story | "Kafka online plane + Airflow research plane" described in one sentence on the README |
| Interview artefacts | 5-minute demo video + one-page architecture diagram + reproducible backtest notebook |

# 4. Architecture v3.0 — Dual-Plane [REVISED]

## 4.1 The two planes

This is the structural change that makes MED read as a real trading-adjacent system rather than a notebook with extra steps. Production quant platforms separate the low-latency online path from the batch research path. MED now does the same, and the separation maps cleanly onto two named technologies a hiring manager recognises.

|  | Online plane | Offline plane |
| --- | --- | --- |
| Purpose | Detect events, emit signals inside the adjustment window | Research, backtest, retrain, validate, report |
| Backbone | Redpanda / Kafka | Airflow (orchestration) + Databricks (compute) |
| Cadence | Continuous, sub-minute | Scheduled: hourly, nightly, weekly |
| Consumers | LangGraph agents, Streamlit live view, signal topic | Feature store, model registry, backtest reports |
| Failure tolerance | Degrade gracefully — a dropped event is a missed signal | Retry aggressively — correctness beats latency |
| State | Ephemeral + Kafka log | Point-in-time correct, versioned, immutable snapshots |

## 4.2 Layer inventory [REVISED]

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| 1. Ingestion | Price feed producer | yfinance / Alpha Vantage / PIT vendor | Publishes ticks to raw-prices |
| 1. Ingestion | News feed producer | NewsAPI + RSS | Publishes headlines to raw-news |
| 2. Streaming | Message broker | Redpanda | Topics: raw-prices, raw-news, agent-signals, pal-events, trade-signals [NEW] |
| 3. Agents | Statistician | LangGraph + Python | Rolling sigma, z-score, anomaly detection, T_efficient tracking |
| 3. Agents | Contextualist | LangGraph + LLM | Sentiment, event taxonomy, entity tags, embeddings |
| 3. Agents | Decision Maker | LangGraph supervisor | Correlates signals, computes PAL, classifies event |
| 3. Agents | Signal Generator [NEW] | LangGraph node | Applies §2.3 rules, sizes position, emits to trade-signals |
| 4. Research | Orchestrator [NEW] | Airflow | DAGs for feature refresh, backtest, retraining, reporting |
| 4. Research | Backtest engine [NEW] | vectorbt on Databricks | Simulates fills, applies cost model, computes PnL and risk stats |
| 4. Research | Feature store [NEW] | Delta tables (Databricks) | Point-in-time correct features keyed on (ticker, timestamp) |
| 5. Storage | Metrics store | Snowflake | pal_events, trade_signals, backtest_runs, fills |
| 5. Storage | Vector store | ChromaDB → Pinecone | News embeddings for RAG lookup |
| 6. Observability | Metrics + dashboards | Prometheus + Grafana | Agent latency, API cost, signal count, live-vs-backtest drift |
| 6. Observability | Agent tracing | LangSmith | Full execution traces for audit and debugging |
| 7. Interface | Demo frontend | Streamlit | PAL explorer, signal log, backtest equity curve |

## 4.3 Airflow DAG inventory [NEW]

Airflow is the piece that was conspicuously missing from v2.0. It owns everything that is scheduled rather than streamed, and it is what makes the research plane reproducible instead of a folder of notebooks someone ran once.

| DAG | Schedule | Purpose |
| --- | --- | --- |
| med_ingest_eod | Daily, post-close | Pull adjusted EOD bars, reconcile against intraday ticks, write to Delta |
| med_feature_refresh | Hourly, market hours | Recompute rolling sigma, volume baselines, tier assignments; enforce point-in-time keys |
| med_pal_label | Daily | Resolve T_efficient for events that matured, write labels |
| med_backtest_nightly | Daily, 02:00 IST | Re-run the frozen strategy on the full history; alert on result drift |
| med_backtest_sweep | Weekly | Parameter sweep on Databricks; every run logged for deflated-Sharpe accounting |
| med_model_retrain | Weekly | Retrain Forecaster (XGBoost), register in MLflow, gate on walk-forward performance |
| med_drift_monitor | Daily | Compare live signal distribution to backtest distribution; page on divergence |
| med_report_weekly | Weekly | Generate signal performance PDF + push metrics to Grafana |

## 4.4 Kafka topic contracts [REVISED]

raw-prices key=ticker {ts, open, high, low, close, volume, source} raw-news key=ticker {ts_ingested, ts_published, headline, url, source} agent-signals key=ticker {ts, agent, anomaly, z_score, sentiment, news_weight} pal-events key=event_id {t_event, t_efficient, pal_seconds, pal_class, tier} trade-signals key=event_id {ts_emitted, ticker, direction, confidence, [NEW] size_notional, expected_hold_s, stop_sigma, capacity_ok, suppressed_reason¦null}

Note the suppressed_reason field. Signals that fail a gate (sentiment/price disagreement, capacity breach, stale data) are published as suppressed rather than silently dropped. Suppressed signals are the audit trail that proves the backtest was not quietly filtered.

## 4.5 Extended LangGraph state [REVISED]

class MEDGraphState(TypedDict): # ... all v2.0 fields retained unchanged ... # Signal Generator outputs [NEW] signal_direction: str ¦ None # LONG ¦ SHORT ¦ NONE signal_confidence: float # 0.0 - 1.0 signal_size_notional: float expected_hold_seconds: int stop_sigma_mult: float capacity_ok: bool suppressed_reason: str ¦ None # DISAGREEMENT ¦ CAPACITY ¦ STALE ¦ LOW_CONF # Point-in-time provenance [NEW] feature_asof_ts: datetime # data cutoff used to build features data_vintage: str # snapshot id of the PIT dataset lookahead_guard_passed: bool

## 4.6 Execution flow [REVISED]

START ¦ +-- PARALLEL: [Statistician] [Contextualist] ¦ +-- [Signal Quality Router] ¦-- BOTH HIGH -> [Decision Maker] -> [Signal Generator] -> [Snowflake] ¦ ¦ ¦ ¦ +-> trade-signals topic ¦-- ONE LOW -> [Retry Collector] -> loop (max 3x) +-- BOTH FAIL -> [Error Logger] -> END (INCONCLUSIVE)

# 5. Backtesting and Validation Framework [NEW]

This section is the main new engineering deliverable of v3.0 and the single thing most likely to be attacked by a knowledgeable reader. It is specified in more detail than anything else in this document for that reason.

## 5.1 Engine selection

| Option | Verdict | Reason |
| --- | --- | --- |
| vectorbt | SELECTED | Vectorised, fast enough for sweeps, runs natively on Databricks, good portfolio analytics out of the box |
| backtrader | Rejected | Event-loop model is slow for parameter sweeps; project is effectively unmaintained |
| zipline-reloaded | Rejected | Heavy data-bundle ceremony, poor fit for intraday non-US data |
| Custom pandas loop | Rejected | Every hand-rolled backtester acquires a lookahead bug. Do not. |

## 5.2 Transaction cost model

An uncosted backtest is not evidence. The cost model below is deliberately conservative — if the signal survives it, the result is credible; if it only works with optimistic costs, that is itself the finding.

| Cost component | NSE assumption | SGX assumption |
| --- | --- | --- |
| Brokerage | ₹20 per order or 0.03%, whichever is lower | 0.08% or SGD 25 minimum |
| Exchange + regulatory | STT 0.025% on sell side, transaction charges ~0.00325% | Clearing 0.0325%, SGX access fee |
| Bid-ask spread | Half-spread paid on entry and exit; tier-dependent (Large 2bps, Mid 8bps) | Half-spread, STI 3bps |
| Slippage | 0.5 × spread additional under event-driven volatility | Same treatment |
| Market impact | Square-root model: impact ∝ sigma × sqrt(order / ADV) | Same model |
| Stamp duty / GST | Applied per Indian schedule | N/A |

| DISCIPLINE | Report three equity curves side by side on every result: gross, net of explicit costs, and net of explicit costs plus impact. The gap between the first and third is the honest measure of how fragile the edge is. |
| --- | --- |

## 5.3 Point-in-time data integrity

This is where a cheap project quietly becomes a wrong project. Free historical feeds are adjusted and backfilled — split and dividend adjustments are applied retroactively, delisted names disappear from the universe entirely, and news timestamps reflect index time rather than publication time. Any one of these produces a backtest that cannot have been traded.

| Hazard | How it enters MED | Control |
| --- | --- | --- |
| Lookahead bias | Features computed on data unavailable at T_event | feature_asof_ts stamped on every row; assertion test fails the DAG if asof > event ts |
| Survivorship bias | yfinance universe contains only currently listed names | Reconstruct historical index membership; include delisted names in the research universe |
| Adjustment bias | Retroactively adjusted prices flatter the entry price | Use unadjusted prices for signal logic; adjust only for return computation |
| Timestamp bias | News timestamp = crawl time, not publication time | Store both ts_published and ts_ingested; use the later of the two as T_event |
| Restatement bias | Fundamentals revised after the fact | Not applicable in v2.5 (no fundamentals in signal); becomes relevant if added in v3 |

Mitigating these properly is the one place where the pivot costs real money. A point-in-time intraday source (Polygon.io, Tiingo, or an equivalent Indian vendor) runs roughly ₹2,000–2,800 per month. This is the recommended spend; everything else in the pivot is hours.

## 5.4 Statistical validation protocol

- Walk-forward analysis: train on 12 months, test on the following 3, roll forward. Never a single in-sample fit.

- Purged and embargoed cross-validation: purge overlapping label windows, embargo the bars immediately following each test fold to prevent leakage through the T_efficient label.

- Deflated Sharpe ratio: maintain a running count of every strategy variant tested in med_backtest_sweep and deflate accordingly. The variant counter is a database table, not a memory.

- Null-model comparison: benchmark against (a) random entry with identical holding periods, (b) buy-and-hold on the universe, (c) a naive momentum rule on the same events.

- Regime split: report performance separately for trending, mean-reverting and high-volatility regimes as classified by the HMM.

- Out-of-market test: fit on NSE, test on SGX without refitting. This is the strongest single piece of evidence available for the money.

## 5.5 Kill criteria

Pre-registered. Written before the first backtest runs. If any of these is met, the signal claim is withdrawn and the project reports PAL as a research metric only — which remains a publishable, portfolio-worthy result.

| Condition | Consequence |
| --- | --- |
| Deflated Sharpe < 0.3 after full cost model | Signal claim withdrawn; revert to metric-only framing |
| Net edge < 1.5 × modelled cost drag | Signal is cost-dominated; report as negative result |
| Fewer than 10 tradeable signals/month | Insufficient sample; extend universe or withdraw |
| NSE-fit result fails entirely on SGX | Treat as market-specific artefact, not a general effect |
| Performance concentrated in < 5 events | Result is an outlier story, not a strategy |

| WHY THIS HELPS | A pre-registered kill criterion is a stronger admissions and hiring signal than a good Sharpe ratio. Anyone can show a curve that goes up. Very few candidates can show that they defined, in advance, the conditions under which they would declare their own idea dead — and then reported honestly against them. |
| --- | --- |

# 6. Data Strategy [NEW]

| Dataset | Source | Tier | Cost | Used for |
| --- | --- | --- | --- | --- |
| NSE intraday bars | yfinance | Free | ₹0 | Development, v1/v2 research |
| NSE intraday PIT | Polygon / Tiingo / vendor | Paid | ~₹2,000–2,800/mo | Backtest of record from v2.5 |
| SGX bars | SGX DataHub + vendor | Mixed | Included | Out-of-market validation |
| News | NewsAPI + RSS | Free tier | ₹0 | T_event detection |
| Index membership history | NSE archives (manual) | Free | ₹0 + hours | Survivorship control |
| Corporate actions | NSE / vendor | Free | ₹0 | Adjustment correctness |

| RULE | yfinance remains the development source. The backtest of record — the one whose numbers appear in the preprint, the README and any interview — runs only on point-in-time data. Never publish a number produced from the free feed. |
| --- | --- |

# 7. Delivery Roadmap [REVISED]

## 7.1 Version ladder

| Version | Window | Theme | Exit criterion |
| --- | --- | --- | --- |
| v1 — Solo Analyst | Apr–Jun 2026 | Prove PAL computes end to end | PAL numbers on 50 NSE events; findings post published |
| v2 — Dual-Agent Live | Jul–Oct 2026 | Agents + streaming + Snowflake + demo | Live LangGraph pipeline on Redpanda; Streamlit app deployed |
| v2.5 — Signal Layer [NEW] | Nov 2026 – Jan 2027 | Turn PAL into a costed, validated signal | Backtest of record on PIT data with kill criteria evaluated |
| v3 — Production Swarm | Feb–Apr 2027 | Forecaster, SHAP, RAG, Airflow at full scope, CI/CD | Preprint submitted; full research plane automated |

## 7.2 v2.5 milestone plan — the new work

Estimated 90 hours across 12 weeks. This is the only block of genuinely new engineering the pivot requires.

| Week | Hours | Milestone |
| --- | --- | --- |
| 1–2 | 14 | Airflow deployed (Docker Compose, then managed). med_feature_refresh and med_ingest_eod running green. |
| 3 | 8 | Point-in-time vendor evaluated and subscribed. First PIT snapshot loaded to Delta with vintage tags. |
| 4–5 | 16 | Signal Generator node built in LangGraph. trade-signals topic live. Suppression reasons logged. |
| 6–7 | 16 | vectorbt harness on Databricks. Naive backtest running end to end, costs not yet applied. |
| 8 | 10 | Full transaction cost model implemented (§5.2). Three-curve reporting working. |
| 9 | 8 | Lookahead guard tests. Survivorship reconstruction for the research universe. |
| 10 | 8 | Walk-forward + purged CV harness. Variant counter table for deflated Sharpe. |
| 11 | 6 | SGX out-of-market test. Regime split reporting. |
| 12 | 4 | Kill criteria evaluated and documented. Results written up. Go / no-go on the signal claim. |

## 7.3 Dependencies and sequencing

- v2.5 must not start before v2 is complete and the Streamlit demo is deployed. Partial systems compound.

- Airflow must be running before the PIT vendor is subscribed — otherwise the subscription burns months while ingestion is hand-run.

- The cost model (week 8) must land before any result is shown to anyone. A pre-cost number shared once cannot be unshared.

- Kill criteria (§5.5) are written and committed to the repo in week 1, not week 12.

# 8. Cost Model [REVISED]

| Phase | Monthly | Drivers |
| --- | --- | --- |
| v1 (Apr–Jun 2026) | ₹0 | All free tools |
| v2 (Jul–Oct 2026) | ₹400–600 | Claude Haiku API ~₹200; Snowflake trial credit |
| v2.5 (Nov 2026–Jan 2027) | ₹2,500–3,500 | PIT data ₹2,000–2,800; LLM ~₹300; Databricks compute for sweeps ~₹400 |
| v3 (Feb–Apr 2027) | ₹3,500–4,500 | PIT data; higher LLM volume from RAG; Pinecone; managed Airflow if self-hosting becomes a burden |
| Total to Apr 2027 | ~₹35,000–45,000 | Up from ~₹20,000 in v2.0; the delta is almost entirely point-in-time data |

Funding assumption from v2.0 is retained: 2–3 small freelance data projects at up to 15 hrs/week cover this comfortably. The marginal ₹20,000 introduced by v3.0 buys the difference between a backtest that survives scrutiny and one that does not — it is the highest-leverage spend in the plan.

# 9. Risk Register [REVISED]

## 9.1 New risks introduced by the signal pivot

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Signal has no economic edge after costs | High | Medium | Pre-registered kill criteria (§5.5). Negative result is publishable and the metric framing survives intact. |
| Overfitting through repeated sweeps | High | High | Variant counter + deflated Sharpe; walk-forward only; SGX held out entirely until the end |
| Lookahead bias invalidates results | Medium | Critical | feature_asof_ts assertions; PIT vendor; unadjusted prices for signal logic |
| Scope creep — project never ships | High | High | v2.5 is hard-capped at 12 weeks. If week 12 arrives incomplete, report what exists and move to v3. |
| PIT vendor coverage gaps for NSE mid-caps | Medium | Medium | Evaluate coverage before subscribing; fall back to large-cap-only tradeable universe |
| Regulatory perception of a "trading signal" | Low | High | Non-advice framing everywhere; paper trading only; no third-party distribution (§10) |
| Alpha decay during the study period | Medium | Low | Report decay half-life as a finding rather than a defect |

## 9.2 Retained risks from v2.0

| Risk | Status |
| --- | --- |
| High INCONCLUSIVE rate in illiquid names | Mitigated — tiered T_efficient; small-caps excluded from tradeable universe |
| NewsAPI rate limits break backtest | Mitigated — cache every response on first fetch, never re-fetch |
| LangGraph state corruption between async agents | Mitigated — strict TypedDict, integration tests, max 3 retries |
| Learning curve exceeds estimates | Live — v2.5 hours already padded; 2-week buffer after each milestone |
| Motivation dip mid-project | Live — the week-12 go/no-go is a hard, dated decision point that creates closure either way |

# 10. Compliance and Positioning Guardrails [NEW]

Building something that emits trade signals changes how the work is read. The following guardrails keep MED unambiguously a research artefact.

- No live capital. All signals are paper-traded. No broker credentials exist anywhere in the codebase or infrastructure.

- No third-party distribution. Signals are not published, sold, subscribed to, or shared as recommendations.

- Explicit disclaimer on every public surface: README, Streamlit app footer, blog posts, preprint. Standard wording: research prototype; past simulated performance is not indicative of future results; not investment advice.

- Data licensing respected. Vendor terms reviewed before any dataset is redistributed; derived statistics published, raw vendor data never.

- Reproducibility over persuasion. Every published number traceable to a backtest_run_id, a data vintage and a git SHA.

Note: this document does not constitute legal or regulatory advice. If MED ever moves toward third-party distribution or live capital, obtain professional advice on SEBI (India) and MAS (Singapore) requirements before doing so.

# 11. Positioning and Narrative [REVISED]

## 11.1 The hiring story

The dual-plane architecture is the sentence that does the most work in an interview, because it maps onto how real trading infrastructure is actually organised:

| ONE-LINER | "I orchestrate the research pipeline with Airflow on Databricks and the live signal path with Kafka, with LangGraph agents doing the event interpretation in between — and I can show you the backtest, including the costs." |
| --- | --- |

That is a recognisable, hireable pattern for fintech data engineering roles in Singapore and India. It signals three things at once: streaming competence, batch orchestration competence, and the judgement to know which belongs where.

## 11.2 Revised admissions narrative

| Version | The story |
| --- | --- |
| v1 | I built a PAL calculator from scratch and found that NSE mid-caps took materially longer than large-caps to absorb earnings news, with a high INCONCLUSIVE rate for small-caps. I published it. That told me I needed real-time systems, not batch scripts. |
| v2 | I rebuilt it as a dual-agent LangGraph workflow on a streaming bus. Maintaining shared state across two asynchronous agents — one statistical, one linguistic — taught me more about distributed design than any course. |
| v2.5 [NEW] | Then I asked the harder question: is the latency actually worth anything? I built a cost-aware backtest on point-in-time data, wrote down in advance the conditions under which I would call my own idea dead, and reported the result honestly. |
| v3 | I added a Forecaster that predicts the latency regime before resolution and an explainability layer over the decision. Comparing NSE and SGX gave me the cross-market question I want to pursue in the programme. |

## 11.3 What this does not change

The academic contribution is unchanged and independent. If the signal fails its kill criteria, PAL remains a novel, measurable, publishable metric with genuine cross-market findings. The pivot adds upside without putting the original result at risk — which is the main reason it is worth doing.

# Appendix A: Changes from v2.0

| Area | v2.0 | v3.0 | Section |
| --- | --- | --- | --- |
| Product framing | Descriptive metric | Costed, validated signal with a commercial claim | 1, 2 |
| Signal spec | Absent | Full entry/exit/sizing/capacity specification | 2.3 |
| Success metrics | Implicit | Signal, engineering and career KPIs with targets and floors | 3 |
| Orchestration | Absent | Airflow research plane with 8 named DAGs | 4.1, 4.3 |
| Architecture | Single pipeline | Explicit online / offline dual-plane separation | 4.1 |
| Kafka topics | 4 topics | 5 topics; trade-signals added with suppression audit trail | 4.4 |
| Backtesting | One v3 line item | Full subsystem: engine, costs, PIT, validation protocol, kill criteria | 5 |
| Transaction costs | Absent | Explicit NSE and SGX cost models, three-curve reporting | 5.2 |
| Data integrity | Not addressed | Point-in-time discipline with five named hazards and controls | 5.3 |
| Data strategy | Free tiers only | Dev vs backtest-of-record split; PIT vendor budgeted | 6 |
| Roadmap | v1 / v2 / v3 | v2.5 signal layer inserted; 12-week hard-capped plan | 7 |
| Cost model | ~₹20,000 total | ~₹35,000–45,000 total; delta is PIT data | 8 |
| Risk register | Technical + personal | Adds overfitting, lookahead, alpha decay, regulatory perception | 9 |
| Compliance | Absent | Explicit non-advice guardrails and reproducibility rules | 10 |
| Narrative | Three chapters | Four chapters; adds the falsifiability chapter | 11.2 |

# Appendix B: Open decisions

Items requiring a decision before v2.5 week 1.

| Decision | Options | Recommendation |
| --- | --- | --- |
| PIT data vendor | Polygon.io · Tiingo · Indian vendor | Evaluate NSE mid-cap coverage first; coverage beats price |
| Airflow hosting | Self-hosted Docker · Astronomer · MWAA | Self-hosted for v2.5; revisit if DAG count exceeds ~15 |
| Databricks tier | Community Edition · paid workspace | CE until sweeps exceed its limits, then minimal paid tier |
| Tradeable universe size | 25 names · 50 · 150 | Start at 50; fewer names means fewer signals means weaker statistics |
| Publication order | Signal result first · metric result first | Metric first — it is already de-risked and does not depend on the backtest outcome |

This document is a living specification. Update the version number and revision date as each milestone completes.

Market Efficiency Detector — PRD v3.0 — September 2026